Kelcie Feeney

IMD351

11/15/2015

# Progress Report #3

In the last sprint I was in the end of the research and beginning of the planning stage for the project. I began design work such as creating comps of a website layout and logo. I Over the last few weeks I feel that I have learned enough JavaScript to be able to code the interactive worksheets for my project.

## What has already been completed as of 11/15

* Completed my project validation along with a competitive analysis.
* Created and refined a logo idea for the website.
* Picked out a color pallet and fonts for the website.  Created a lo-fi wireframe of the project website.

## Future Plans

During this sprint I will be digitizing the logo in Illustrator for use on the website. I will be coding the navigation and pages of the website using HTML/CSS. I will code as much content that I can this week. During this phase I will also be building the interactive worksheets with PHP, HTML, and JavaScript. I will also be creating a map service for my project website

## Concerns/Reflections

I am concerned about meeting the deadline for development of the first prototype. I am hoping that I have planned well enough to avoid any errors that will cause future road blocks. I am experiencing a few roadblocks right now. I am still waiting to hear back from UC Berkeley about potentially using the guided meditation audio for my project. At this point I will begin building the website without the audio and hope that I can implement it later.

After reflecting on this last sprint I realize that the deadline for this project and the end of the quarter is creeping up on me. I think that it would be best for me to begin the coding of this project because I feel that coding is an area that I can easily become caught up in due to inexperience.

# Sprint ending 11/15/2015

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **ID** | **Pri** |  | **Task** |  | **Type** |  | **Est.** | **Actual.** | **Complete** |
| 1b |  | 6 | Refine Logo comps. |  | Design |  | 120 | 60 | YES |
| 2a\* |  | 3 | Wireframe web layout |  | Design |  | 90 | 120 | YES |
| 4a\* |  | 2 | Secure Media for Use on Website |  | Research |  | 120 | 160 | NO |
| 7a |  | 1 | Project Validation 1-3 pages |  | Research |  | 60 | 60 | YES |
| 5a\* |  | 4 | Create Navigation |  | design/code |  | 180 | 0 | NO |
| 6b |  | 5 | Digitize Mindfulness Worksheets |  | design/code |  | 180 | 0 | NO |

**Sprint beginning 11/15/2015**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **ID** | **Pri** |  | **Task** | **Type** | **Est.** | **Actual.** | **Complete** |
| 1c |  | 2 | Digitize Logo | Design |  |  |  |
| 2c |  | 1 | Code web layout | Design | 180+++ |  |  |
| 4a |  | 6 | Secure Media for Use on Website | Research | 60 |  |  |
| 3c |  | 5 | Create Map Application | design/code | 180 |  |  |
| 4c |  | 4 | Create animation for website | design/code | 180 |  |  |
| 6b |  | 3 | Digitize Mindfulness Worksheets | design/code | 180 |  |  |

## \* Items added from the last sprint