Kelcie Feeney

IMD351

12/14/2015

**Status Report 5**

## Quarterly Report /Concerns/Reflections

The quarter has ended and jury is on 12/18. I feel that this project is at a minimum functionality level.

I feel like the project was not as interactive as it could be. During the early planning stages I came up with the idea to add a forum for users and moderators to post on. I felt that this would be too time consuming to add on, considering the list of features that my project already has. I underestimated my ability to learn animation for this assignment. I am temporarily omitting the animation feature.

I enjoyed using agile to complete this assignment. I felt that the smaller sprints were less overwhelming than trying to complete the project as a whole. The sprints made me feel more accountable for getting items done on time. I was also happy with my time estimates for my sprints. I feel that I was being realistic when I was writing the backlog.

## What has been done since the last sprint

## I was able to use most of the HTML and CSS that I had created. The google map API is hooked up to my database. CBT and DBT worksheets have been created and linked. Audio from UC Berkeley is playable on the website. I decided to not make the animation. I decided that there was no real use for a moderator since I did not make a commenting and rating system or a forum. I decided that it would be best to just remove the log in information altogether.

## Future Plans

I need to update my use case and user stories since I am omitting the log in option. I also need to double check that my GitHub account has all the files for my project portfolio website. In the future I will continue to work on this project. I have already invested so much time and emotional energy into making this website that I would like to finish it and add it to my personal portfolio. I feel that this project is heading in the right direction, but could use refinements. Since I feel that this project is incomplete I will wait until it is finished to show it to a SME.

**Sprint beginning 11/29/2015**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **ID** | **Pri** |  | **Task** | **Type** | **Est** | **Actual.** |
| 8a |  | 5 | Usability testing | Research | 60 | 45 |
| 9a |  | 6 | Gather feedback from SMEs | Design | 120 | PUSHED |
| 10a |  | 2 | add media to site | PHP | 120 | 180 |
| 11a |  | 5 | add database to site | PHP/MySQL | 60 | 120 |
| 12a |  | 1 | CODE PHP | PHP | 180 | 240 |
| 6a |  | 3 | Digitize CBT and DBT worksheets | PHP | 180 | 120 |
| 13a |  | 4 | prepare for final jury | Research | 120 | 120 |
| 14a |  | 7 | update portfolio site | GitHub | 180 | 120 |